# Interceptor Q – Project Status & Remaining Work

# Work Completed

Hermes API (FastAPI) with endpoints: /event, /health, /metrics, /opportunities, /companies, /signals, /deploy, /hitl/*

Database schema (Postgres) for companies, contacts, opportunities, hitl, meetings, outbound_log, lead_raw, event_log

Docker compose orchestration of hermes, postgres, redis containers

Frontend React/Vite dashboard with tabs: Command Center, Opportunity Map, Enrichment Pipeline, Signal Monitor, System Config, HITL Review

UseFetch hook and proxy configuration to call Hermes API

Discovery worker (hermes/discoverer.py) that stores raw leads in lead_raw table

Enrichment worker (hermes/worker_enrich.py) that calls Apollo/Hunter APIs and writes company & contact records

LLM wrapper (hermes/llm.py) using DeepSeek (or OpenAI‑compatible) for personalized message generation

HITL CRUD operations and API endpoints (/hitl/generate, /hitl/pending, /hitl/approve/{id}, /hitl/reject/{id})

Outbound worker (hermes/worker_outbound.py) with placeholder Mautic/LinkedIn/WhatsApp send functions and outbound_log tracking

Meeting tracking endpoint (/meeting/booked) and Meeting model

Real‑time KPI computation (_real_metrics) that falls back to demo data when DB empty

Environment variable configuration via .env file (API keys, DB credentials, feature flags)

Basic logging and health check endpoint

Prometheus metrics endpoint exposure (via prometheus_fastapi_instrumentator)

Multi‑stage Dockerfile for hermes (production ready)

Sample .env.example file

Initial git repo with .gitignore

# Remaining Work / Next Steps

Replace placeholder outbound functions with real API calls for Mautic, LinkedIn (Message API), WhatsApp Cloud API

Add authentication/authorization (e.g., JWT or API keys) to Hermes API endpoints

Implement proper error handling and retry logic in enrichment and outbound workers

Add unit and integration tests (pytest for backend, Jest/Vitest for frontend)

Set up CI/CD pipeline (GitHub Actions) to run tests, build Docker images, and deploy to a staging environment

Create n8n workflows that orchestrate discovery → enrichment → LLM/HITL → outbound → meeting tracking

Add monitoring dashboards (Grafana) using Prometheus metrics

Implement log aggregation (ELK stack or Loki) for centralized logging

Add role‑based access control (RBAC) in the frontend if needed

Optimize SQL queries and add database indexes for performance

Add data retention / archiving policies for old events and logs

Perform load testing and tune container resources (CPU/memory limits)

Write comprehensive user and administrator documentation

Prepare production deployment guide (Kubernetes helm charts or docker‑stack with secrets management)

Conduct security review (input validation, output encoding, dependency scanning)